Project Plan

EcoRoute

Oliver Sorbala

Date : Date

Version : Version

State : State

Author : Author

#### Version history

| Version | Date | Author(s) | Changes | State |
| --- | --- | --- | --- | --- |
| 1.0 | 21/09/2023 | Oliver Sorbala | N/A |  |

Distribution

| Version | Date | Receivers |
| --- | --- | --- |

Contents

1.	Project assignment	4

1.1	Context	4

1.2	Goal of the project	4

1.3	Scope and preconditions	4

1.4	Strategy	4

1.5	Research questions	4

1.6	End products	4

2.	Project Organisation	6

2.1	Stakeholders and team members	6

2.2	Communication	6

3.	Activities and time plan	7

3.1	Phases of the project	7

3.2	Time plan and milestones	7

4.	Testing strategy and configuration management	8

4.1	Testing strategy	8

4.2	Test environment and required resources	8

4.3	Configuration management	8

5.	Finances and Risk	9

5.1	Project budget	9

5.2	Risk and mitigation	9

# Project assignment

## Context

The Garbage Pick-up Timeline and Address Management System project is initiated by EcoRoute,  a leading waste management company serving Valkenswaard]. The company is dedicated to providing efficient garbage collection services to ensure the cleanliness and hygiene of the town. The project aims to modernize and streamline garbage collection operations while enhancing the client experience.

## Goal of the project

The why, what is the reason for doing this project?

What would the new preferred situation look like?

What are the advantages of this project?

How does this project add value to the company/context?

Which possibilities does the ICT product offer that the project will realize?

The goal of the Garbage Pick-up Timeline and Address Management System project is to revolutionize and modernize our garbage collection services. The reasons for undertaking this project include:

Enhancing Client Experience: We aim to provide our clients with a seamless and user-friendly platform that allows them to access personalized garbage pick-up schedules and receive real-time notifications.

Operational Efficiency: By implementing an efficient scheduling and address management system, we intend to optimize our garbage truck routes, reduce service disruptions, and improve overall operational efficiency.

Client Convenience: Our project will offer clients the convenience of managing multiple addresses associated with their accounts, ensuring they receive accurate and relevant pick-up information.

Value Addition: The project aligns with our commitment to offering high-quality waste management services, further solidifying our reputation as a reliable and customer-centric garbage collection provider.

ICT Product Potential: Leveraging ICT (Information and Communication Technology), our system will harness the potential of data analytics, real-time communication, and user-centric design to achieve these objectives.

## Scope and preconditions

Inside Scope:

Development of a web-based application.

User registration and authentication.

Address management for clients.

Personalized garbage pick-up timelines.

Real-time notifications for clients.

Administrative portal for staff members.

Maintenance tracking and updates.

Outside Scope:

Physical garbage collection logistics (e.g., actual truck routes).

Hardware procurement and maintenance (e.g., garbage truck maintenance).

Non-technical aspects of garbage collection operations.

Preconditions:

Existing IT infrastructure and hardware for hosting and deploying the system.

Availability of a project team with the necessary skills and expertise.

Access to client data and garbage collection schedules.

## Strategy

The Garbage Pick-up Timeline and Address Management System project will adopt an Agile approach, specifically Scrum. This choice is justified as it enables us to respond to changing requirements, encourages collaboration between development teams and stakeholders, and allows for incremental feature delivery. Scrum's iterative and adaptable nature aligns with our project's objectives to continually enhance the user experience and incorporate client feedback.

## Research questions and methodology

Research Question 1: How can we optimize garbage truck routes for efficient pick-up schedules?

Approach/Methodology: Conduct data analysis of historical garbage collection data, implement geographic information systems (GIS), and collaborate with logistics experts for route optimization.

Research Question 2: What is the most effective way to notify clients of schedule changes and service disruptions?

Approach/Methodology: User surveys and usability testing to understand client preferences, explore notification technologies, and implement a user-friendly notification system.

## End products

## Project Plan: A comprehensive document outlining the project's objectives, scope, timeline, and resources.

## Requirements Documents: Detailed specifications of the system's functional and non-functional requirements.

## Architecture Documents: Descriptions of the system's architecture, including design and technology choices.

## User Interface (UI) Designs: Visual representations of the system's user interfaces.

## Research Reports: Documentation of research findings, methodologies, and recommendations.

## Test Reports: Reports on the testing process and outcomes, including test cases and results.

## User Guides and Documentation: Manuals and guides for end-users and administrators.

# Project organisation

## Stakeholders and team members

Here, I'll outline the stakeholders and team members for your Garbage Pick-up Timeline and Address Management System project, along with their roles and availability. Please replace the placeholders with actual names, abbreviations, and contact details.

| Name | Abbreviation | Role and Functions | Availability |
| --- | --- | --- | --- |
| [Project Manager] | [PM] | Project Manager responsible for overall project coordination, planning, and execution. | Full-time, Monday to Friday. |
| [Product Owner] | [PO] | Product Owner responsible for defining and prioritizing project requirements and features. | Full-time, Monday to Friday. |
| [Scrum Master] | [SM] | Scrum Master responsible for ensuring adherence to Agile practices and facilitating team collaboration. | Full-time, Monday to Friday. |
| [Development Team] | [Dev Team] | Development team responsible for designing, coding, and testing the system. | Full-time, Monday to Friday. |
| [Quality Assurance] | [QA] | Quality Assurance team responsible for testing and ensuring the system's quality and reliability. | Full-time, Monday to Friday. |
| [Database Administrator] | [DBA] | Database Administrator responsible for managing the system's database. | Full-time, Monday to Friday. |
| [Client Services Team] | [CST] | Client Services team responsible for onboarding and supporting clients. | Full-time, Monday to Friday. |
| [Logistics Experts] | [Logistics] | Logistics experts providing insights and expertise for optimizing garbage truck routes. | On-call for specific project phases. |
| [Data Analysts] | [Analysts] | Data analysts responsible for data analysis and research activities. | Full-time, Monday to Friday. |
| [Client Representatives] | [Clients] | Representatives of the client organization providing project feedback and requirements. | As needed, scheduled meetings. |
| [Project Sponsor] | [Sponsor] | Project Sponsor providing financial and strategic support for the project. | As needed, high-level project meetings. |
| [Company Supervisor] | [Supervisor] | Company Supervisor overseeing the project's alignment with company goals. | As needed, project milestones. |

## Communication

Project Kick-off Meeting

Goal: To introduce the project, objectives, and team members.

Location: On-site (if feasible) or virtual (video conference).

Timing: At project initiation.

Frequency: One-time.

Attendees: Project Manager, Product Owner, Scrum Master, Development Team, QA, Database Administrator, Logistics Experts.

Sprint Planning Meetings

Goal: To plan and prioritize tasks for each sprint.

Location: Virtual (video conference).

Timing: At the beginning of each sprint.

Frequency: Bi-weekly.

Attendees: Scrum Master, Development Team, Product Owner.

Daily Stand-up Meetings

Goal: To provide updates on daily progress and address any blockers.

Location: Virtual (video conference).

Timing: Daily.

Frequency: Daily.

Attendees: Development Team, Scrum Master.

Client Feedback Meetings

Goal: To gather client feedback on the system's usability and features.

Location: Virtual (video conference) or on-site (if feasible).

Timing: As needed during development.

Frequency: Periodically.

Attendees: Client Representatives, Product Owner, Scrum Master.

Quality Assurance and Testing Reviews

Goal: To review test plans, test results, and ensure quality.

Location: Virtual (video conference).

Timing: As needed during testing phases.

Frequency: Periodically.

Attendees: Quality Assurance, Development Team.

Progress Review Meeting

Goal: To review project progress, milestones, and address any issues.

Location: Virtual (video conference).

Timing: Regularly throughout the project.

Frequency: Bi-weekly.

Attendees: Project Manager, Project Sponsor, Scrum Master.

Project Closure Meeting

Goal: To review project outcomes and lessons learned.

Location: Virtual (video conference).

Timing: At project completion.

Frequency: One-time.

Attendees: Project Manager, Project Sponsor, Scrum Master, Development Team, QA.

# Activities and time plan

## Phases of the project

Initiation Phase:

Problem Analysis: In this phase, the project team will conduct a thorough analysis of the current garbage collection process, identify pain points, and define the project's objectives and scope.

Stakeholder Engagement: Engage with stakeholders, including clients and staff members, to gather initial requirements and feedback.

Project Planning: Develop the project plan, including the scope, objectives, stakeholders, and initial timeline.

Design and Development Phase:

Requirements Gathering: Work with clients and stakeholders to gather detailed requirements for the system.

System Design: Create architectural and UI designs, finalize technology stack, and plan the database schema.

Development: Begin coding the system components, including the web application, address management, notifications, and administrative portal.

Testing: Conduct testing and quality assurance activities in parallel with development.

Testing and Deployment Phase:

User Acceptance Testing (UAT): Collaborate with clients to conduct UAT, addressing any issues and refining the system.

Deployment: Deploy the system to a production environment, configure servers, and ensure system stability.

Training and Documentation: Provide training to staff members and clients on system usage, and create user guides and documentation.

Maintenance and Optimization Phase:

Ongoing Support: Provide ongoing technical support for clients and address any post-deployment issues.

Maintenance and Updates: Implement system updates and enhancements as necessary, including addressing maintenance needs of the garbage truck.

Monitoring and Evaluation: Continuously monitor system performance and gather client feedback for further improvements.

Wrap-up and Evaluation Phase:

Project Evaluation: Reflect on project outcomes, achievements, and areas for improvement.

Documentation: Finalize project documentation, including research reports, test reports, and user guides.

Handover: Prepare for the handover of the system to the client for full operational use.

Portfolio/Thesis Development (Internship Projects): Allocate time for interns to work on portfolio development or thesis writing.

## Time plan and milestones

Since you mentioned adopting an Agile approach like Scrum, your project's time plan and milestones might be structured differently. In Scrum, you work in iterations called sprints. Each sprint typically lasts 2 to 4 weeks, with the exact duration determined by your team's capacity and the project's complexity.

Here's a simplified example of your time plan with sprints:

Sprint 1: [Start Date] - [End Date]

Sprint Planning Meeting

Development and Testing

Daily Stand-up Meetings

Sprint Review and Demo

Sprint Retrospective

Sprint 2: [Start Date] - [End Date]

Sprint Planning Meeting

Development and Testing

Daily Stand-up Meetings

Sprint Review and Demo

Sprint Retrospective

Sprint 3: [Start Date] - [End Date]

Sprint Planning Meeting

Development and Testing

Daily Stand-up Meetings

Sprint Review and Demo

Sprint Retrospective

This pattern continues throughout the project's development phases, with each sprint focusing on specific tasks and delivering incremental features. Adjust the sprint duration based on your project's needs and team capacity.

In addition to sprint planning and review meetings, you may also have periodic progress review meetings to align with project milestones, such as the completion of major features or the successful deployment of the system.

Please adjust the time plan and milestones based on your project's specific requirements, team capacity, and Agile framework preferences.

# Testing strategy and configuration management

## Testing strategy

For the Garbage Pick-up Timeline and Address Management System project, it's crucial to implement a comprehensive testing strategy to ensure the reliability and functionality of the system. The testing strategy will encompass various levels of testing, including unit testing, component testing, integration testing, system testing, and acceptance testing.

Unit Testing:

Goals: Achieve high code coverage (e.g., 80%+) for critical system components.

Automation: Yes, unit tests will be automated to ensure rapid and repeatable testing of individual code units.

Component Testing:

Goals: Verify the functionality and interactions of system components.

Automation: Partially automated, with a focus on automating critical component tests.

Integration Testing:

Goals: Validate the integration points between different system modules.

Automation: Yes, integration tests will be automated to ensure compatibility.

System Testing:

Goals: Test the complete system to ensure it meets the project's functional requirements.

Automation: Partially automated, with a focus on automating critical end-to-end test scenarios.

User Acceptance Testing (UAT):

Goals: Validate the system's usability and alignment with client expectations.

Automation: No, UAT is typically performed manually by clients to simulate real-world usage.

Justification:

Automated testing at unit and integration levels ensures rapid feedback and early issue detection during development.

System testing, which is partially automated, focuses on key user journeys and end-to-end scenarios.

Manual UAT allows clients to validate the system's usability, ensuring it meets their specific needs.

Additionally, consider implementing quality testing tools like SonarQube to perform code analysis and identify code quality issues, security vulnerabilities, and maintainability concerns.

## Test environment and required resources

The test environment for the project can follow a DTAP (Development, Testing, Acceptance, Production) setup. Here's a simplified visual representation:

Development Environment (DEV):

Used for individual development and unit testing.

Each developer has a local development environment.

Testing Environment (TEST):

Centralized environment for integration and system testing.

Includes a dedicated testing database.

Acceptance Environment (ACCEPT):

Used for User Acceptance Testing (UAT) by clients.

A mirror of the production environment but separate from it.

Production Environment (PROD):

The live environment where the system is deployed for actual use.

Resources:

Hardware/Cloud Resources: Servers, databases, and storage resources required for hosting the system in each environment.

CI/CD Environment: Implement a Continuous Integration/Continuous Deployment (CI/CD) pipeline for automated testing and deployment.

Testing Tools: Tools for test management, automation, and performance testing.

SonarQube: Quality testing tool for code analysis.

## Configuration management

Version management for the project will be handled using a Git repository, such as GitHub or GitLab. The project will follow a branching strategy that includes:

Master Branch: The main branch representing the production-ready code.

Development Branch: A development branch where feature branches are merged for integration testing.

Feature Branches: Individual branches created for specific features or enhancements.

Release Branches: Created for preparing releases and hotfixes, if necessary.

Promotion and Release Strategy:

Code changes will be promoted from the development branch to the master branch after successful testing.

Regular releases will be planned based on sprint milestones, with version numbers indicating releases (e.g., v1.0, v1.1).

Change Requests and Problem Reports:

Change requests and problem reports will be managed through an issue tracking system (e.g., Jira).

A defined process will be in place to assess, prioritize, and implement changes and fixes.

This configuration management approach ensures code version control, clear branching strategies, and systematic handling of changes and issues throughout the project's lifecycle.

# Finances and risk

## Risk and mitigation

Risk 1: Unavailability of Key Team Members

Risk Description: Key team members, such as the project manager or critical developers, may become unavailable due to unexpected circumstances like illness or unexpected leave.

Mitigation: Cross-training will be conducted to ensure team members have overlapping skill sets. This way, if one team member becomes unavailable, others can step in to continue the work.

Risk 2: Technology Dependencies

Risk Description: The project relies on third-party technologies, libraries, or APIs that may change or become deprecated during development.

Mitigation: Regularly monitor updates and changes in third-party technologies. Develop a contingency plan to quickly adapt to any unexpected changes.

Risk 3: Scope Creep

Risk Description: There is a risk of scope creep, where additional features or changes are requested by stakeholders during the project, leading to timeline and budget overruns.

Mitigation: Implement a robust change control process. Any proposed scope changes will be evaluated, documented, and approved only if they align with project objectives and resources.

Risk 4: Data Security Breach

Risk Description: Security breaches could compromise client data, leading to legal and reputational issues.

Mitigation: Implement robust security measures, including data encryption, access controls, and regular security audits. Develop an incident response plan to address breaches promptly.

Risk 5: Client Expectations

Risk Description: There is a risk of misalignment between client expectations and the delivered system.

Mitigation: Maintain clear communication with clients throughout the project. Regularly demonstrate system progress and gather feedback to ensure alignment.

Risk 6: Resource Constraints

Risk Description: Resource constraints, such as limitations on hardware or cloud resources, could impact the project's scalability and performance.

Mitigation: Regularly monitor resource utilization and plan for scaling as needed. Conduct load testing to identify resource bottlenecks.

Risk 7: Regulatory Compliance

Risk Description: Failure to comply with relevant regulations regarding data privacy and waste management could result in legal issues.

Mitigation: Conduct a thorough analysis of regulatory requirements and ensure the system's design and operation comply with all applicable laws and regulations.

Risk 8: External Dependencies

Risk Description: Dependencies on external parties (e.g., data providers) may introduce delays or disruptions.

Mitigation: Establish clear communication channels with external parties, define service level agreements (SLAs), and have contingency plans in case of delays or issues.

Each identified risk will be assessed in terms of its likelihood of occurrence and potential impact. Mitigation plans will be put in place to reduce the impact or likelihood of these risks. Regular risk assessments and reviews will be conducted throughout the project to ensure proactive risk management.